# Audit Findings Response

# Audit Findings Response: Critical Items

This document summarises the nine Critical-rated findings from the audit findings spreadsheet and provides infrastructure-specific context and recommended remediation steps for each. Findings are grouped by the two themes that the audit identified: Change Management and Identity & Access Management.

## Theme 1: Change Management

Findings: F-004, F-022, F-023, F-024

These four findings share a root cause: no formal risk classification or impact assessment sits on top of the existing technical promotion pipeline. The pipeline itself is sound; what is missing is a documented governance layer on top of it.

### What already exists (leverage this)

- The dev -> test -> platform -> staging -> prod promotion pipeline is already a de facto change control mechanism for application code. It needs to be formalised, not replaced.

- The sub-environment pipeline (configure -> preview -> validate -> accept -> my) maps directly onto the client validation lifecycle and serves as the GxP stage gate. What is missing is a documented classification decision at the entry of each promotion.

- GitOps via ArgoCD means every application change is a git commit, giving an existing audit trail.

### F-022 / F-023 — Risk classification layer on the existing pipeline

Gap: SOP-IT-002 does not distinguish between GxP-impacting and non-GxP changes, has no emergency change path, and the scope review in Section 6 does not require GxP, validation, security, data integrity, or RTO/RPO impact assessments. No Change Advisory Board (CAB) is defined.

Recommended steps:

- Define a change taxonomy and apply it as a required field in PR templates for the repos that govern production state: argocd, kubernetes-manifests, terraform-infra, presto-besto-manifesto.

| Category | Examples | Review required |
| --- | --- | --- |
| GxP-impacting | NGINX routing changes; any service deployed to validate/accept/my; Terraform touching Atlas or Key Vault | CAB sign-off + validation impact assessment |
| Infrastructure | AKS, Terraform, ArgoCD bootstrap | Peer review + security impact assessment |
| Emergency | Security hotfix, critical production outage | Expedited oral CAB approval; written follow-up within 24 hours |
| Non-GxP | dev/test only; observability; tooling | Standard peer review |

- NGINX routing changes warrant special attention: a misconfigured routing rule silently sends a client to the wrong service version. Any PR touching NGINX config in production must require explicit CAB sign-off regardless of other classification.

- Establish a CAB with representatives from DevOps, Engineering, Client Services, and (for GxP-impacting changes) QA/Regulatory. Define quorum and an async approval path for non-business-hours emergency changes.

### F-004 — Third-party change control

Gap: No risk-based change control process exists for third-party systems.

Recommended steps:

- Enumerate the third-party systems with GxP relevance and assign an internal owner responsible for monitoring vendor-initiated changes:

| System | GxP relevance | Owner |
| --- | --- | --- |
| Azure Entra B2C | High (auth, MFA) | DevOps |
| MongoDB Atlas | High (clinical data) | DevOps |
| Cloudflare | Medium (WAF, DNS) | DevOps |
| Twingate | Medium (network access) | DevOps |
| GitHub Actions | Medium (CI/CD pipeline integrity) | DevOps |
| ArgoCD | Medium (deployment pipeline) | DevOps |
| Azure AKS | Medium (compute platform) | DevOps |
| Datadog / PagerDuty | Low (observability) | DevOps |

- For each high-relevance system, define: (a) how Korio is notified of vendor-initiated changes, (b) what validation/regression testing is required before accepting an update, and (c) what the rollback path is if an update causes a regression.

- Define an expedited emergency path for vendor-side incidents (e.g., an Atlas-forced maintenance window): oral CAB approval acceptable, followed by written documentation within 24 hours.

### F-024 — Rollback strategy

Gap: No rollback plan is required before production deployment.

Important: The statement “rollback = git revert + ArgoCD sync” is only accurate for code-only changes. It does not apply when MongoDB data has been modified by the new version of the code. These are fundamentally different scenarios and must be treated separately in the SOP.

#### Code rollback vs. data rollback

A git revert + ArgoCD sync rolls back the running container image. It does nothing to MongoDB. The risk depends on what the deployed code did during its runtime window:

| Scenario | Description | Rollback viability |
| --- | --- | --- |
| A: Code only | Pure logic change; no schema or data effect | Git revert + ArgoCD sync. Works. |
| B: Additive schema | New optional fields written; old code ignores them (schemaless) | Code rollback works; documents are in mixed state. Usually survivable. |
| C: Destructive schema / data migration | Field renamed, document restructured, data migrated | Code rollback alone makes things worse. Requires Atlas PITR + cluster restore + redeploy + Key Vault re-sync. Planned downtime required. |
| D: Irreversible business event | Patient randomised, supply shipment triggered, audit trail entry written | No technical rollback. Requires a compensating transaction and regulatory documentation. |

Scenario D is particularly relevant for an IRT platform: many clinical trial operations are intentionally irreversible. Regulatory requirements may actively prohibit rolling back certain records.

#### Atlas PITR constraints

Atlas Point-in-Time Recovery (PITR) is available on production clusters but has significant constraints:

- Restores the entire cluster – a single-database or single-collection restore is not possible.

- For production, each sub-environment has its own Atlas cluster (vozni-prod-{subenv}). A PITR on vozni-prod-validate rolls back all services using that cluster, not just the one service being reverted.

- Restore requires downtime or provisioning a new cluster from the snapshot (O(minutes to tens of minutes) depending on data volume).

- After any Atlas restore, the MongoDB connection URI in the sub-environment’s Azure Key Vault must be manually verified and re-synced if necessary (see infrastructure.md – MongoDB Atlas Credential Management). This is a silent failure mode: if the Key Vault URI is out of sync with the restored cluster’s credentials, every pod connecting to MongoDB will fail without any warning from Terraform or ArgoCD.

#### Recommended rollback procedure by change category

Each change request must declare its category before approval. The category determines the required rollback plan:

Category A/B (code-only or additive schema): 1. Record the current ArgoCD application revision (commit SHA) in the change ticket before deployment. 2. Rollback: git revert <commit> on the relevant branch; ArgoCD auto-syncs within polling interval or on next webhook event. 3. Verify: confirm all affected pods are Running and passing health checks.

Category C (destructive schema / data migration): 1. Record the Atlas PITR timestamp (UTC) immediately before deployment begins. Store this in the change ticket. 2. Rollback requires planned downtime. Steps: a. Scale down all services that connect to the affected Atlas cluster. b. Initiate Atlas PITR restore to the recorded timestamp. c. After restore completes, verify Key Vault URI is consistent with the restored cluster’s credentials. Re-sync if needed (see infrastructure.md). d. Redeploy the previous container image via git revert + ArgoCD sync. e. Scale services back up. Verify connectivity and pod health. 3. Estimated RTO: 30-60+ minutes. Must be declared in the change ticket and communicated to affected clients.

Category D (irreversible business event): 1. No technical rollback. Document the compensating transaction procedure specific to the operation (e.g., how to record a correction to a randomisation event). 2. Notify QA/Regulatory. Regulatory documentation required.

#### Forward-compatible schema changes (long-term)

The most effective way to reduce reliance on Category C rollbacks is to enforce the expand-contract (parallel change) pattern as a development standard:

- Expand: Deploy new code that reads both old and new schema shapes and writes the new shape. Old code continues to function correctly on the same database.

- Migrate: Background job or lazy-on-read migration moves existing documents to the new shape.

- Contract: Remove old schema support after the rollback window has elapsed and stability is confirmed.

This pattern is also the prerequisite for any future blue-green deployment capability: if old and new code can both read the current schema, traffic can be cut over at the NGINX routing layer without a database operation.

## Theme 2: Identity and Access Management

Findings: F-002, F-003, F-013, F-014, F-015

### F-002 — RBAC matrix

Gap: No formal RBAC matrix exists. Access provisioning outside RBAC is not governed by a defined process.

Recommended steps:

- Build the RBAC matrix across all systems. Minimum surface area to document:

| System | Current state | Gap / action |
| --- | --- | --- |
| ArgoCD | Terraform-defined: devops-team Entra group = admin; Engineering / ClientServices = role:user | role:user has exec terminal access to production pods. Disable exec in prod or restrict to role:admin only. |
| Azure (AKS, Key Vault, subscriptions) | Azure RBAC, partially managed by Terraform | Audit which identities have Key Vault Secrets User or higher on prod Key Vaults. Developer interactive access to prod Key Vaults should be removed. |
| MongoDB Atlas | One DB user per sub-env (Terraform-managed); admin/integration users are manual | No Terraform tracking of admin users; no documented review process. Enumerate and document. |
| GitHub | Org teams control ArgoCD access and CI/CD triggers | Audit korio-clinical:devops and deploy-{env} team membership. Remove anyone who does not operationally require prod access. |
| Cloudflare | Unknown | Enumerate account members and roles. |
| Twingate | Unknown | Enumerate who has access to which private subnets. |
| Datadog | Unknown | Enumerate roles and API key owners. |
| PagerDuty | Unknown | Enumerate admin accounts. |

- ArgoCD exec terminal (role:user can exec into pods) is the highest near-term risk. It effectively gives all members of the Engineering and ClientServices Entra groups shell access to running production containers. This should be addressed immediately by setting server.exec.enabled: false in the ArgoCD Helm values for the prod environment, or by restricting exec to role:admin.

- Define exception handling (access outside the matrix), provisioning and deprovisioning procedures, and a periodic review cadence (at minimum annually; quarterly recommended for prod access).

### F-003 / F-013 — MFA

Gap: MFA requirements are not formally defined or consistently implemented. The SOP documents MFA as a “shall” / “should” requirement but it is not enforced across all systems. A prior client audit identified this gap.

Context: Azure Entra B2C handles end-user MFA for application logins. The audit gap is staff MFA for administrative access to the platform itself. These are separate concerns.

F-013 notes a planned migration away from B2C. The idp-migration.md document records MFA (TOTP preferred) as a hard functional requirement (F-4) for the replacement IdP. The migration is the right long-term fix, but an interim state must be documented for the audit.

Recommended steps:

- GitHub (immediate): Enforce MFA at the korio-clinical org level for all members. This is a single org setting and cascades to ArgoCD’s GitHub SSO connector.

- Azure Entra (staff accounts): Enable a Conditional Access policy requiring MFA for all Azure portal logins and Entra-authenticated service logins (ArgoCD’s Microsoft connector, developer workstation logins).

- MongoDB Atlas: Enforce MFA on Atlas UI logins for all admin users via Atlas organisation settings.

- Other SaaS: Enforce MFA on Cloudflare, Datadog, PagerDuty, and Twingate admin accounts. Document the current state of each.

- SOP update (F-013): Update the SOP to accurately reflect the current implemented state (B2C MFA enabled for end users; staff MFA at GitHub and Entra enforced as of this remediation). Reference the IdP migration plan as a time-bound item with a target date, not as an aspirational goal.

### F-014 — Access approval, review, and secrets management

Gap: Access approval and review processes are not clearly defined. Who approves, who reviews, and where evidence is stored are all unspecified. The majority of developers currently have production access. Secrets management controls are insufficient. Non-DevOps staff can grant system access.

Recommended steps:

- Immediate prod access reduction:

  - Audit membership of: devops-team Entra group, korio-clinical:devops GitHub team, and korio-clinical:deploy-prod GitHub team. These grant ArgoCD admin and prod deployment rights respectively. Remove anyone who does not have an operational requirement.

  - Audit Azure RBAC Owner and User Access Administrator assignments at the subscription and resource group level. These are the identities that can grant further access. Restrict to a small, named set.

- Secrets management:

  - The current path is: Azure Key Vault -> External Secrets Operator -> Kubernetes Secret -> pod environment variable. Key Vault access is the chokepoint.

  - Audit which Azure identities (users, service principals, managed identities) have Key Vault Secrets User or higher on prod Key Vaults.

  - Developer interactive access to prod Key Vaults should be removed. Access should flow through automated pipelines only.

  - “Manage through Prod Argo” (referenced in the finding) means restricting who can modify ArgoCD Application/ApplicationSet definitions in prod, which controls what secrets are mounted into pods. Tighten this to role:admin only.

- Access process documentation:

  - Define: who can approve access requests (named roles, not individuals), required approval for each system tier, how approvals are evidenced (Jira ticket, email, etc.), and the deprovisioning trigger (offboarding, role change, contract end).

  - Define a periodic review cadence. At minimum: prod access reviewed quarterly; all other access reviewed annually.

  - Note: WI-IT-004 is referenced in the finding as already defining access reviews. Verify this work instruction is current and consistent with the steps above.

### F-015 — Contractor device management

Gap: SOP contradictions leave contractor device management undefined. Contractors (Pogos) are not issued company laptops. MDM is not enforced as a login condition. Client auditors have flagged this.

Current state: - Contractors have read-only prod access. - Pogos supplies and manages contractor laptops under their own MDM. - Korio has Azure Intune MDM available but not enforced as a Conditional Access condition.

Recommended steps:

- Conditional Access (MDM enforcement): Implement an Azure Entra Conditional Access policy requiring device compliance (MDM-enrolled and compliant) for all logins to Korio’s Azure resources and Entra-authenticated services. This directly addresses the suggestion in the finding (“Can we change EntraID domain so people can’t log in unless MDM is installed?”).

- Contractor device path: Two options for Pogos-managed devices:

  - Option A: Require Pogos to register contractor devices in Korio’s Entra tenant as compliant B2B guest devices. Pogos attests compliance; Korio’s Conditional Access policy then applies.

  - Option B: Define Pogos’s own MDM attestation as an acceptable control by contract, and scope Conditional Access to exclude the Pogos guest account group with a documented compensating control.

- SOP update: Resolve the contradiction between Sections 5.2.5 and 5.3. Define a single, unambiguous policy for contractor devices that covers: device ownership, MDM requirement, what data can be accessed from non-corporate endpoints, and what happens if a contractor device is lost or stolen.

- Access scope review: Review and reduce contractor permissions to the minimum required. Read-only prod access should be further scoped to specific namespaces or ArgoCD projects where possible.

## Summary: Suggested Remediation Priority

All findings are rated P1 (0-30 days). Sequencing by effort and blast radius:

| Priority | Action | Finding(s) | Effort |
| --- | --- | --- | --- |
| 1 | Disable or restrict ArgoCD exec terminal in prod | F-002 | Low |
| 2 | Enforce MFA at GitHub org level | F-003, F-013 | Low |
| 3 | Audit and reduce prod access (ArgoCD admin, Key Vault, Atlas) | F-014 | Low-Medium |
| 4 | Add GxP impact classification field to PR templates | F-022, F-023 | Low |
| 5 | Document rollback procedure by change category (including Atlas PITR path) | F-024 | Medium |
| 6 | Draft RBAC matrix (initial enumeration across all systems) | F-002 | Medium |
| 7 | Enable Conditional Access / MDM enforcement for staff | F-015 | Medium |
| 8 | Define expand-contract schema change standard | F-024 | Medium (process) |
| 9 | Update SOP to reflect actual MFA implementation state and migration plan | F-013 | Low |
| 10 | Define CAB and formalise third-party change control | F-004, F-023 | Medium |

# Audit Findings Response: High Risk Items

This document covers the High-rated findings from the audit findings spreadsheet, with infrastructure-specific context and recommended remediation steps. Findings are grouped by workstream. P2 (30-60 day) items precede P3 (60-120 day) items within each theme.

## Theme 1: Business Continuity and Disaster Recovery

Findings: F-010, F-028, F-029, F-030, F-031, F-032, F-033, F-035, F-045, F-047, F-050

### Infrastructure context

The platform’s DR profile is shaped by several architectural facts:

- AKS clusters run in Azure US East. MongoDB Atlas clusters are hosted on Azure and connected via Private Link. There is no multi-region or active-active configuration documented.

- For production and staging, each sub-environment has its own dedicated Atlas cluster (vozni-{env}-{subenv}). Dev, test, and platform share a single cluster per environment. Atlas provides built-in replica sets (node-level HA) and Point-in-Time Recovery (PITR) with scheduled snapshots.

- AKS cluster infrastructure is fully reproducible via Terraform (terraform-infra/env/). A full cluster rebuild from scratch is possible but takes O(30-60 minutes) and requires all prerequisites (Key Vault secrets, TLS certs, GitHub App credentials) to be in place.

- SFTP data is persisted on Azure managed disks (per sub-env) and mirrored to Azure Data Lake Storage.

- Regulated study documentation lives in SharePoint (not in Azure or Atlas).

- GitOps means that application workload state is fully recoverable from git: ArgoCD re-syncs all services onto a freshly rebuilt cluster without manual intervention. The cluster state itself is the gap, not the application config.

### F-010 / F-033 — Backup schedule and restore testing (P2)

Gap: Backup schedule is now defined in SOP-IT-001 but restore testing has not been validated or automated. SOP-IT-003 does not point to SOP-IT-001 for backup details.

Recommended steps:

- For MongoDB Atlas: confirm that PITR and scheduled snapshot retention are configured per environment in Atlas project settings. Document the retention window (e.g. 7 days PITR, 30-day snapshot retention) as the formal backup schedule in SOP-IT-001.

- Define a restore test procedure and cadence (at minimum: annual for prod; semi-annual recommended). The test should demonstrate restoring an Atlas cluster to a known-good timestamp, verifying data integrity, and confirming that the sub-environment’s Key Vault MongoDB URI is re-synced after restore (this is a manual step – see infrastructure.md, MongoDB Atlas Credential Management).

- For AKS: persistent volumes (SFTP disks) should have snapshot policies defined in Azure. Confirm these are in place or add them via Terraform (terraform-infra/app/sftp_disk_storage.tf).

- Update SOP-IT-003 to reference SOP-IT-001 for backup schedule details rather than duplicating them.

- Define where restore test evidence is stored and retained (see F-016 / F-044 below).

### F-028 / F-045 — RTO and RPO not realistically defined per system (P2)

Gap: RTO (30 minutes) and RPO (15 minutes) are defined in WI-IT-002 but are not in the SOP, not justified against architecture, and likely unachievable for infrastructure-level events.

Realistic RTO/RPO estimates by system tier (to inform the SOP update):

| System | Recovery scenario | Realistic RTO | Realistic RPO | Notes |
| --- | --- | --- | --- | --- |
| MongoDB Atlas (prod, per-sub-env cluster) | Node failure | ~5 min | 0 (replica set auto-failover) | Atlas HA handles this automatically |
| MongoDB Atlas (prod) | Cluster-level disaster, PITR restore | 30-60 min | 15 min (PITR granularity) | Requires Key Vault re-sync post-restore |
| MongoDB Atlas (dev/test, shared cluster) | Cluster restore | 30-60 min | 1 hr (snapshot) | Lower RPO requirement acceptable |
| AKS cluster | Full cluster rebuild from Terraform | 45-90 min | N/A (stateless; state is in git and Atlas) | Dependent on Key Vault secrets and TLS certs being intact |
| Application workloads (pods) | Pod/node failure | 2-5 min | N/A (stateless) | ArgoCD self-heal restarts pods automatically |
| SFTP managed disks | Disk failure | 15-30 min (snapshot restore) | 24 hr (daily snapshot) or 15 min (if continuous backup enabled) | Verify snapshot policy is configured |
| SharePoint | Microsoft-managed | Per Microsoft SLA | Per Microsoft SLA | Korio-controlled RPO not applicable; document Microsoft’s SLA |
| GitHub / GitHub Actions | GitHub outage | N/A (external) | N/A | Deployments blocked but no data loss; document as a known constraint |
| Cloudflare | Cloudflare outage | N/A (external) | N/A | No inbound traffic; document as a known constraint |

Move these targets from WI-IT-002 into SOP-IT-003, with a justification column that references the architectural basis for each target.

### F-029 — Disaster declaration criteria and authority not defined (P3)

Gap: No formal criteria for declaring a disaster or authority to do so.

Recommended steps:

- Define quantitative declaration triggers, for example:

  - Atlas cluster unavailable for > 15 minutes with no auto-recovery

  - AKS cluster unresponsive and no ETA from Azure

  - Data confirmed lost beyond RPO threshold

  - Multiple sub-environments simultaneously degraded

- Define named decision authority (role, not individual) and a backup authority when the primary is unavailable.

- Define a simple escalation chain: on-call engineer -> DevOps lead -> CTO/COO, with maximum time at each level before escalating.

### F-030 / F-047 — No QA approval before declaring service restoration (P2)

Gap: Services may resume without documented engineering validation or QA approval that the system is in a controlled state.

Recommended steps:

- Define a post-recovery checklist in WI-IT-002. For production, this must include:

  - All AKS pods passing health/readiness probes

  - ArgoCD reporting all applications Healthy and Synced

  - Atlas cluster connectivity confirmed from at least one pod in each active sub-environment

  - Key Vault ExternalSecrets all in Ready state

  - Smoke test or sanity check per validated sub-environment (define what this test is)

- Define who signs off on each checklist item (Engineering) and who provides final QA approval before production traffic is restored.

- For validated sub-environments (validate, accept, my), require a documented validation impact assessment as part of recovery sign-off (see also F-031 below).

### F-031 — No linkage to validation lifecycle after DR restoration (P3)

Gap: SOP-IT-003 does not require a validation impact assessment after restoring validated systems.

Recommended steps:

- Add a post-recovery step to SOP-IT-003 that requires a validation impact assessment when production sub-environments have been restored.

- The assessment should determine whether the restored state constitutes a GxP-impacting change (e.g., if an Atlas PITR restore rolled back clinical data, that is not just a technical recovery – it may require a CAPA and regulatory notification). Reference the Master Validation Plan and the change classification taxonomy defined in response to F-022/F-023 (see Critical findings response).

- QA sign-off from F-030 above must occur after the validation impact assessment is complete, not before.

### F-032 — No DR plan for non-production environments (P2)

Gap: Dev and test are explicitly out of scope of the DR plan but losing them disrupts the development and validation pipeline.

Recommended steps:

- Define a lightweight DR addendum for dev, test, and platform environments. These do not require the same rigour as prod but should document: recovery priority, RTO/RPO (looser – e.g., 4-hour RTO, 24-hour RPO acceptable), and who is responsible.

- Note that dev/test share a single Atlas cluster (vozni-dev, vozni-test) rather than per-sub-env clusters – a single cluster failure takes out the entire dev or test environment simultaneously. This is a higher-blast-radius event than the equivalent prod failure.

- AKS cluster rebuilds for dev/test follow the same Terraform path as prod – the DR runbook can reference the same procedure with relaxed time targets.

### F-033 — Backup verification and restore testing frequency not defined (P2)

Addressed jointly with F-010 above. Additional note: SOP-IT-003 should explicitly cross-reference SOP-IT-001 for backup schedule and testing frequency rather than leaving it undefined in the DR SOP.

### F-035 — Communication plan lacks escalation timelines and approval workflow (P3)

Gap: No defined timelines or approvals for client-facing communications during incidents.

Recommended steps:

- Define communication triggers and maximum timelines:

  - Initial client notification: within X hours of confirmed incident affecting a client’s sub-environment

  - Status updates: every X hours during active incident

  - Resolution notification: within X hours of service restoration

- Define who drafts and who approves client-facing communications (at minimum: DevOps lead drafts, COO/CTO approves before sending).

- Define which incidents require proactive client notification vs. post-incident summary only.

### F-050 — SharePoint RTO/RPO listed as TBD (P2)

Gap: SharePoint contains regulated study documentation but has no defined recovery objectives.

Recommended steps:

- SharePoint is a Microsoft-managed SaaS. Korio’s DR obligation here is to: (a) document Microsoft’s native backup and restore SLA as the baseline, (b) determine whether Korio maintains its own SharePoint backups (e.g. via Microsoft 365 Backup or a third-party tool), and

  - define the acceptable RPO for regulated documents stored there.

- Assign a named owner responsible for SharePoint recovery and define the restore procedure (who submits the restore request, how long it takes, how restored content is verified).

- Set formal RTO/RPO targets in WI-IT-002 and SOP-IT-003 based on the above.

## Theme 2: Monitoring and Incident Management

Findings: F-005, F-011, F-018, F-021

### Infrastructure context

The observability stack is technically mature: Datadog (primary APM and log aggregation, all prod and staging environments), Azure Monitor (managed Prometheus, Container Insights), Grafana (dashboards), and PagerDuty (on-call alerting). MongoDB Atlas alerts route to Microsoft Teams. All monitoring infrastructure is managed by Terraform (terraform-infra/).

The gap here is not in the technical tooling but in the documented processes that sit on top of it: what is monitored, how alerts are handled, how incidents are escalated, and how findings feed into CAPA.

### F-005 — Monitoring and alerting process not formally defined (P2)

Gap: The Master Validation Plan identifies this as needing definition, including tool qualification. Korio is in the middle of a transition from Azure Monitor to Datadog as the primary observability platform.

Recommended steps:

- Document the monitoring scope – which systems are monitored, by which tool, and what is covered:

| System | Tool | Coverage |
| --- | --- | --- |
| AKS pods / containers | Datadog Node Agent (prod/staging), Azure Container Insights (all envs) | Logs, metrics, APM (prod/staging only) |
| AKS cluster state | Datadog Cluster Agent | Kubernetes state metrics |
| NGINX routing | Datadog / Azure Prometheus | Request rates, error rates, latency |
| MongoDB Atlas | Datadog Cluster Check + Atlas native alerts | Query performance, replication lag, connection counts |
| ArgoCD | Datadog (autodiscovery) + Azure Prometheus | Sync status, health, error rates |
| Infrastructure alerts | Azure Monitor Prometheus rules + PagerDuty | CPU, memory, pod restarts, etc. |
| Security / access events | Not fully defined – see F-018 | Gap |

- For GxP qualification: define whether Datadog and PagerDuty require formal qualification (GAMP5 Category 1 – commercially available software used as-is) or are treated as supporting infrastructure. Document this decision.

- Define the alert-handling workflow: alert fires -> PagerDuty on-call notified -> acknowledgment SLA -> investigation -> resolution -> incident ticket opened (if threshold met).

- Define which alert conditions require a clinical/GxP impact assessment (e.g., a MongoDB Atlas data integrity alert is different from a pod OOMKill alert).

### F-011 — No documented incident notification distribution list (P2)

Gap: The SOP references notifying IT security personnel but no distribution list or mechanism is defined. The finding notes a target list: DevOps, QA, CEO, COO, CS Lead.

Recommended steps:

- Create a dedicated security incident notification channel. Options (in order of preference for auditability):

  - A Microsoft Teams channel with a defined membership list and message logging

  - A shared security alias (e.g. security@korioclinical.com) with a documented membership list maintained in a controlled document

- Document the distribution list in SOP-IT-001 or its referenced work instruction, including the mechanism for keeping it current (who updates it, how often it is reviewed).

- Define a secondary notification path for when the primary channel is unavailable (e.g., the incident itself takes down Teams).

### F-018 — Security health checks undefined scope and undocumented (P2)

Gap: Semi-annual security health checks are required but which systems are “critical” is not defined, and there is no documentation requirement or CAPA linkage.

Recommended steps:

- Define system criticality tiers, which will also feed F-001 and F-037 (asset inventory). For security health checks, the relevant tier is “GxP-critical or security-critical”:

| Tier | Examples | Health check cadence |
| --- | --- | --- |
| GxP-critical | AKS prod clusters, MongoDB Atlas prod clusters, Azure Key Vaults, Azure Entra B2C (or replacement IdP), NGINX routing config | Semi-annual minimum; annual formal review |
| Security-critical | Cloudflare WAF, Twingate, GitHub org settings, ArgoCD RBAC | Annual |
| Supporting | Datadog, PagerDuty, Grafana, Atlassian | Annual |

- Define what a “health check” covers for each tier: configuration review, access review, alert coverage review, vulnerability scan results, etc.

- Define where health check evidence is recorded (Confluence, SharePoint, or a designated quality record location) and the retention period.

- Define explicitly when a health check finding triggers a CAPA (see F-021 below).

### F-021 — Missing CAPA and breach management linkage (P2)

Gap: SOPs covering monitoring and security incidents do not define when findings escalate to CAPAs or how a potential data breach is handled.

Recommended steps:

- Define CAPA escalation triggers for security events, for example:

  - Confirmed unauthorized access to a validated system or clinical data

  - A security health check finding rated High or Critical

  - A recurring alert pattern indicating a systemic control failure

  - Any Atlas data integrity alert in a prod sub-environment

- Create a standalone Breach Management SOP (referenced in the finding). Minimum content: breach detection criteria, containment steps, regulatory notification obligations (GDPR – 72-hour notification window to supervisory authority for breaches involving PII/PHI), client notification criteria and timelines, and evidence preservation requirements.

- Add cross-references from SOP-IT-001 (security incidents) to the Breach Management SOP and the CAPA SOP.

## Theme 3: SOP Governance and Role Alignment

Findings: F-012, F-016

### F-012 — SOP role names do not match current org structure (P2)

Gap: SOP-IT-001 references roles (“Security Architect,” “VP of Product & Compliance,” “Architect”) that do not align with the current organisation.

Recommended steps:

- Conduct a pass through SOP-IT-001 to identify every named role and map it to either: (a) a current role/title, or (b) a functional designation (e.g., “DevOps Lead” rather than a person’s name or a legacy title).

- Where a role has no clear current equivalent, assign ownership to the closest existing function and document the mapping decision.

- This review should be done in conjunction with the RBAC matrix work from F-002 (Critical findings) to ensure role names are consistent across SOPs and access controls.

### F-016 — Service account and non-expiring password review evidence not defined (P3)

Gap: Monthly reviews are now defined in WI-IT-004 but evidence storage and retention are not specified.

Recommended steps:

- WI-IT-004 should specify: where completed review records are stored (a named location in Confluence or SharePoint), the required content of each review record (date, reviewer, list of accounts reviewed, any findings and actions), and the retention period.

- Define the list of service accounts and non-expiring passwords in scope for the monthly review. From the current infrastructure this includes: Atlas admin/integration users (manually managed), GitHub App credentials (stored in vozni-common-secrets-kv), Datadog API keys, Cloudflare API tokens, and any Azure service principal client secrets.

- The MongoDB Key Vault gap (passwords managed by Terraform but URIs written manually – see infrastructure.md) means Atlas sub-environment credentials are not naturally surfaced in a review. Consider whether these fall within scope and if so, how the review is performed.

## Theme 4: Asset Governance, Inventory, and Validation

Findings: F-001, F-006, F-007, F-037, F-038, F-039, F-040, F-041, F-042, F-043, F-044

These findings are closely related and can largely be addressed by a single deliverable: a controlled asset inventory with criticality tiers. Several findings (F-037, F-038, F-039, F-040) are all addressed by creating and maintaining this inventory.

### Infrastructure context

The current infrastructure includes a broad set of assets, many of which are not explicitly governed in any SOP. A starting point for the inventory, organised by tier:

GxP-critical (direct impact on clinical data or validated state): - MongoDB Atlas clusters (one per sub-env for prod/staging; shared for dev/test/platform) - Azure Key Vaults (one per sub-env per environment) - Azure AKS clusters (one per environment) - Azure Entra B2C tenants (one per environment; or replacement IdP) - NGINX routing configuration (in kubernetes-manifests repo) - ArgoCD ApplicationSet YAMLs (in argocd repo) - Azure Container Registry (stores all container images)

Security-critical: - Cloudflare (WAF, DNS – controls what traffic reaches the platform) - Twingate (controls developer access to private subnets) - GitHub (korio-clinical org – controls CI/CD and GitOps) - Azure Entra (staff identity and access)

Supporting / operational: - Datadog, Azure Monitor, Grafana, PagerDuty (observability) - SFTP managed disks and Azure Data Lake Storage - SharePoint (regulated documentation) - Atlassian Jira and Confluence (project management and documentation) - Microsoft Teams

### F-001 / F-037 / F-039 — Asset inventory with criticality tiers and system of record (P2)

Gap: No formal infrastructure inventory with risk-based criticality classification exists. No system of record is defined for asset inventory.

Recommended steps:

- Create a controlled asset inventory document (Confluence is a natural system of record given its use for other docs; SharePoint is an alternative if the quality team prefers a controlled document system). The inventory should capture for each asset: asset name, type, environment(s), criticality tier, business owner, technical owner, GxP relevance, validation status, and last review date.

- Use the tier structure from F-018 above (GxP-critical, security-critical, supporting). Define the control requirements that apply at each tier (monitoring cadence, review frequency, change control category required, validation deliverables).

- Terraform state is a partial source of truth for Azure and Atlas assets – the inventory does not need to duplicate what Terraform manages, but it should reference it. Assets not in Terraform (B2C tenants, GitHub, Cloudflare, SaaS tools) need explicit entries.

- Define access controls for the inventory itself: who can edit it, how changes are approved, and how the history is preserved.

### F-038 / F-043 — Review cadence and access review not defined for all asset types (P2)

Gap: Annual audits are defined for Platform and Corporate assets but not for software licenses, user accounts, or all asset categories. BSO access review frequency and documentation are undefined.

Recommended steps:

- Define minimum review cadence per asset tier in the inventory SOP and in SOP-IT-004:

  - GxP-critical assets: quarterly access review; semi-annual configuration review

  - Security-critical assets: semi-annual access review; annual configuration review

  - Supporting assets: annual review of both

- Software licenses: define an annual review to confirm all licenses are current, assigned, and within their permitted use scope.

- User account reviews: align with the RBAC matrix process from F-002 (Critical findings). Define who performs the review, what the acceptance criteria are, and where evidence is stored.

### F-040 — Cloud infrastructure not explicitly in inventory scope (P2)

Gap: SOP-IT-004 does not explicitly include cloud-hosted or third-party SaaS assets in inventory scope.

Recommended steps:

- Amend SOP-IT-004 to explicitly state that cloud infrastructure (AKS, Atlas, Azure Key Vault, ACR, Azure Data Lake) and third-party SaaS (Cloudflare, Twingate, Datadog, PagerDuty, GitHub, Atlassian, SharePoint) are within inventory scope.

- For cloud infrastructure managed by Terraform, the SOP can reference Terraform state as the authoritative source and require that the human- readable inventory entry is updated whenever a Terraform workspace adds or removes a resource of a given type.

### F-042 — No reconciliation between asset inventory and change control (P2)

Gap: Changes that create, modify, or retire assets do not require inventory updates.

Recommended steps:

- Add an inventory reconciliation step to the change control PR template (see F-022/F-023 in the Critical findings response). For any change that provisions, modifies, or decommissions an asset (particularly Terraform changes), the change ticket must confirm whether the inventory needs updating and who is responsible.

- This is particularly relevant for Terraform changes: a terraform apply that adds a new Atlas cluster, Key Vault, or AKS node pool creates new GxP-critical assets that must appear in the inventory.

### F-044 — No retention or storage location defined for inventory records (P2)

Gap: Retention period and storage location for inventory audits, ownership assignments, and retirement documentation are not defined.

Recommended steps:

- Define retention periods in SOP-IT-004, aligned with the quality management SOP. A common baseline for GxP records is the longer of: the life of the system plus 2 years, or the applicable regulatory retention requirement.

- Define the storage location as part of the system of record decision (Confluence or SharePoint). Ensure the location is access-controlled and that edit history is preserved.

### F-041 — No risk assessment required before asset onboarding (P3)

Gap: SOP-IT-004 references acquisition via SOP-CO-002 but does not require a risk or compliance assessment before placing an asset into service.

Recommended steps:

- Add an onboarding assessment step to SOP-IT-004. For GxP-relevant assets the assessment must include: GxP impact determination, validation requirements (GAMP5 category), security review, and data classification.

- For cloud/SaaS assets this also means: confirming the vendor holds appropriate certifications (SOC 2 Type II minimum; ISO 27001 preferred for clinical systems), reviewing the vendor’s data processing agreement for GDPR compliance, and confirming the vendor’s own DR capabilities meet Korio’s RTO/RPO requirements.

## Theme 5: Validation Governance and Configuration Baselines

Findings: F-006, F-007, F-025, F-026

### F-006 — Infrastructure requirements not formally documented (P3)

Gap: Infrastructure requirements for validation traceability have not been defined. The existing infrastructure documentation (infrastructure.md, application-stack.md) provides technical description but is not a formal validation deliverable.

Recommended steps:

- Produce a formal Infrastructure Requirements Document (IRD) or equivalent, drawing from the existing technical docs as a starting point. The IRD should capture requirements in a traceable format (requirement ID, description, rationale, acceptance criteria) so they can be linked to test evidence.

- The IRD is distinct from the technical docs in this repo – the technical docs describe how the system is built; the IRD states what it is required to do in order to be fit for its GxP purpose.

### F-007 — No validation lifecycle defined for non-RTSM/non-product systems (P3)

Gap: No validation process exists for supporting systems (infrastructure tools, monitoring, CI/CD). GAMP5 principles should apply.

Recommended steps:

- Define a validation lifecycle for infrastructure and supporting systems. Under GAMP5, most of these are Category 1 (commercially available software used as-is) or Category 3 (configured infrastructure-as-code). The validation effort for Category 1 is primarily vendor assessment and configuration review; Category 3 requires configuration testing.

- For AKS, Atlas, ArgoCD, Datadog, and similar: document the GAMP5 category, the rationale, and the validation deliverables required. Terraform state can serve as the configuration baseline (see F-025 below).

### F-025 — No baseline configuration definitions referenced in SOP-IT-002 (P3)

Gap: SOP-IT-002 does not define or reference baseline configurations that serve as the starting point for change impact assessment.

Recommended steps:

- Terraform state is effectively the configuration baseline for all Azure and Atlas infrastructure managed by Terraform. Reference this explicitly in SOP-IT-002: the approved baseline configuration for infrastructure is the state represented in the Terraform workspaces at the point of last approval.

- For application configuration (Helm values, ArgoCD ApplicationSet parameters, NGINX routing rules), the approved baseline is the main branch of the relevant repository at the point of last validated deployment.

- Define how baseline deviations are detected (ArgoCD self-heal reports config drift; Terraform plan output shows infrastructure drift) and how they trigger a change control record.

### F-026 — SOP-IT-002 does not reference validation lifecycle or Master Validation Plan (P3)

Gap: Configuration management changes to validated systems may occur without required validation documentation, traceability, or approved testing.

Recommended steps:

- Add a cross-reference from SOP-IT-002 to the Master Validation Plan. The change control process must invoke validation impact assessment when a change affects a GxP-critical or validated system (as defined by the criticality tiers in F-037/F-001 above).

- Define testing requirements for GxP-impacting changes: acceptance criteria, who executes and witnesses tests, what evidence is produced, and where it is retained. For the sub-environment pipeline, the validate sub-environment is the designated validation stage – document this explicitly as the technical mechanism for executing validation test activities.

- Define the release approval gate: what sign-offs are required before a change can be promoted from validate to accept (and then to my), and how those approvals are recorded.

## Summary: Suggested Remediation Priority

All findings are rated P2 (30-60 days) or P3 (60-120 days).

### P2 Items (30-60 days)

| Priority | Action | Finding(s) |
| --- | --- | --- |
| 1 | Confirm Atlas backup/PITR configuration is in place; define restore test procedure | F-010, F-033 |
| 2 | Define realistic RTO/RPO per system, move into SOP-IT-003 | F-028, F-045, F-050 |
| 3 | Define post-recovery checklist with QA sign-off requirement | F-030, F-047 |
| 4 | Create and publish security incident distribution list | F-011 |
| 5 | Define monitoring scope and alert-handling workflow in SOP | F-005 |
| 6 | Define system criticality tiers; document in SOP-IT-001 | F-018 |
| 7 | Define CAPA triggers for security events; create Breach Management SOP | F-021 |
| 8 | Update SOP-IT-001 role names to match current org structure | F-012 |
| 9 | Create controlled asset inventory (Confluence or SharePoint) with criticality tiers | F-001, F-037, F-038, F-039, F-040, F-042, F-043, F-044 |
| 10 | Define DR plan addendum for dev/test environments | F-032 |

### P3 Items (60-120 days)

| Priority | Action | Finding(s) |
| --- | --- | --- |
| 11 | Define disaster declaration criteria and decision authority | F-029 |
| 12 | Define client communication timelines and approval workflow | F-035 |
| 13 | Add validation lifecycle linkage to SOP-IT-003 (post-DR re-validation) | F-031 |
| 14 | Define configuration baselines and cross-reference in SOP-IT-002 | F-025 |
| 15 | Add validation lifecycle cross-reference to SOP-IT-002 | F-026 |
| 16 | Define evidence storage and retention for service account reviews | F-016 |
| 17 | Add pre-onboarding risk/compliance assessment to SOP-IT-004 | F-041 |
| 18 | Produce Infrastructure Requirements Document for validation traceability | F-006 |
| 19 | Define GAMP5-based validation lifecycle for non-product systems | F-007 |

# Audit Findings Response: Medium Risk Items

This document covers the Medium-rated findings from the audit findings spreadsheet, with infrastructure-specific context and recommended remediation steps. All Medium findings are rated P3 (60-120 days). Findings are grouped by workstream.

## Theme 1: Business Continuity and Disaster Recovery

Findings: F-020, F-034, F-036, F-046, F-047, F-048, F-049, F-051, F-052, F-053, F-054

Most of these findings (F-034, F-036, F-046, F-048, F-049, F-051, F-052, F-053, F-054) are gaps in WI-IT-002 (Service Recovery) specifically. They can largely be addressed in a single revision of that document rather than as separate workstreams. F-020 is a gap in SOP-IT-001.

### F-020 — SOP-IT-001 backup documentation incomplete (P3)

Gap: SOP-IT-001 states that restore requests go to the “Software Architect” but does not define backup schedules, verification, restore testing, or documentation requirements. MongoDB backup is not distinguished from other backup types.

Infrastructure context:

MongoDB Atlas handles its own backups (PITR and scheduled snapshots per cluster). The finding notes that the restore testing script needs to be formally validated and automated. The intent is a weekly automated restore test to start.

Recommended steps:

- Update SOP-IT-001 to describe the MongoDB Atlas backup model explicitly: PITR-enabled per sub-environment cluster for prod/staging, snapshot-based for dev/test/platform. Document the retention windows. Note that Atlas is a managed service and Korio relies on Atlas’s built-in backup infrastructure rather than running its own backup agent – explain this explicitly so client auditors understand the model.

- Formalise the restore testing procedure:

  - The testing script referenced in the finding should be documented, version-controlled, and executed in a non-production Atlas cluster to avoid impact on live data.

  - Once validated, configure the script to run on an automated schedule (weekly as a starting cadence) via a GitHub Actions workflow or a cron-triggered Azure function.

  - The script output (success/failure, timestamp, cluster tested, data spot-check result) constitutes the restore test evidence. Define where this evidence is retained (see F-034 / F-048 below).

- Replace “Software Architect” with the current role responsible for restore requests (see F-012 in the High findings response for the general SOP role alignment issue).

- The SOP should note that vendor-managed backups (Atlas, Microsoft 365 for SharePoint) provide a baseline, but Korio bears responsibility for testing recoverability, not the vendor.

### WI-IT-002 Revision: Addressing F-034, F-036, F-046, F-048, F-049, F-051, F-052, F-053, F-054 in a single pass

WI-IT-002 (Service Recovery) currently describes technical recovery steps but is missing the surrounding governance elements that make it a complete, auditable procedure. The nine findings below map to nine distinct gaps in the document. Rather than addressing each as a separate workstream, a single revision of WI-IT-002 should incorporate all of them.

#### F-046 / F-053 — No invocation criteria, declaration authority, or escalation matrix

Gap: WI-IT-002 does not say when to invoke the procedure, who declares a recovery event, or define an escalation path.

Recommended steps:

- Add an “Invocation” section at the front of WI-IT-002 that references the formal disaster declaration criteria to be defined in SOP-IT-003 (see F-029 in the High findings response). The work instruction should not duplicate the criteria – it should reference the SOP.

- Define the escalation matrix for recovery events. This can be a simple table of roles with maximum hold times before escalation. Suggested structure:

| Level | Role | Max hold time before escalating |
| --- | --- | --- |
| 1 | On-call engineer (PagerDuty primary) | 15 minutes |
| 2 | DevOps Lead | 30 minutes |
| 3 | CTO / COO | Immediately if data loss confirmed or validated sub-env affected |

- Cross-reference this escalation matrix in SOP-IT-003’s RACI (see F-036 below).

#### F-036 — No formal RACI matrix for DR execution

Gap: Roles in SOP-IT-003 are described at a high level without a RACI.

Recommended steps:

- Add a RACI matrix to SOP-IT-003 covering the key activities: disaster detection, disaster declaration, recovery execution, client communication, validation/QA sign-off, and post-mortem. Suggested roles:

| Activity | Incident Commander | Technical Lead (DevOps) | Communications Lead | QA / Compliance |
| --- | --- | --- | --- | --- |
| Declare disaster | A | R | I | I |
| Execute recovery steps (WI-IT-002) | I | R | I | I |
| Client notification | A | I | R | C |
| Post-recovery checklist sign-off | I | R | I | A |
| QA approval before resuming production | I | I | I | R/A |
| Post-mortem documentation | A | R | I | C |

- Assign current named roles (not individuals) to each column and cross-reference WI-IT-002.

#### F-049 — Recovery steps assume backups are available without verification

Gap: WI-IT-002 assumes Atlas PITR and AKS persistent volume snapshots are available at the point of need, without requiring any pre-event verification.

Recommended steps:

- Add a pre-recovery assumption check step at the start of the recovery procedure: before initiating restore, confirm that the target PITR timestamp or snapshot exists in Atlas and that AKS persistent volume snapshots are within the expected retention window.

- This check is the operational manifestation of the automated restore testing defined in F-020 / F-033 (High findings): if the weekly automated test passes, you have recent evidence that backups are available. WI-IT-002 should reference this automated test cadence as the mechanism that validates the backup assumption.

- If the pre-recovery check fails (e.g., PITR is unavailable), define the fallback: escalate immediately to DevOps Lead; contact Atlas support; document the failure.

#### F-048 / F-034 — No defined storage or retention for recovery evidence and DR records

Gap: WI-IT-002 does not define where recovery logs, evidence, or restoration artefacts must be stored. SOP-IT-003 does not define retention requirements for DR tests, events, or post-mortems.

Recommended steps:

- Define a single location for all DR and recovery records. Given the existing tooling, either a dedicated Confluence space or a SharePoint folder is appropriate. The location must be access-controlled and maintain edit history.

- Define the required artefacts for each recovery event:

  - Timeline log (start time, each action taken with timestamp, recovery complete time)

  - Atlas restore confirmation (timestamp restored to, verification result, Key Vault re-sync confirmation)

  - Post-recovery checklist (from F-030 / F-047 in the High findings response)

  - Client communication log (who was notified, when, and by whom)

  - QA sign-off record

- Define the retention period in SOP-IT-003. Align with quality management retention requirements. A reasonable baseline for GxP recovery records: the life of the affected system plus 2 years, or the applicable regulatory minimum (whichever is longer).

- For DR test records (annual or more frequent exercises): retain indefinitely as evidence of ongoing DR readiness.

#### F-051 — No communication responsibilities during recovery events

Gap: WI-IT-002 does not define internal or client communication during recovery.

Recommended steps:

- Add a “Communications” section to WI-IT-002 that references the timelines and approval workflow to be defined in SOP-IT-003 (see F-035 in the High findings response). The work instruction should reference, not duplicate, the communication plan.

- At minimum, WI-IT-002 should specify: who is responsible for notifying the Communications Lead when a recovery event is declared (typically the Incident Commander), and what information must be included in the handoff (affected sub-environments, initial impact assessment, estimated recovery time).

#### F-052 — “Resume Procedure” lacks approval criteria before resuming operations

Gap: WI-IT-002 states to deploy services and ensure functionality but does not define acceptance criteria or authorisation before resuming.

Recommended steps:

- Replace the current “Resume Procedure” section with a structured sign-off checklist (consistent with the post-recovery checklist defined for F-030 / F-047 in the High findings response). The checklist should be a required artefact before declaring restoration complete.

- Add a formal authorisation step: Engineering sign-off that the checklist is complete, followed by QA approval for any validated sub-environment. The QA approval record becomes part of the recovery evidence (see F-048 above).

#### F-054 — No post-recovery review or post-mortem requirement

Gap: WI-IT-002 does not require a post-mortem following service restoration.

Recommended steps:

- Add a mandatory post-mortem step to WI-IT-002 for any event that reached a disaster declaration. The post-mortem should be completed within 5 business days of recovery and must include:

  - Timeline of the event from detection to resolution

  - Root cause (or “root cause under investigation” if not yet confirmed)

  - Actions taken during recovery and their effectiveness

  - Identified gaps (process, tooling, or documentation)

  - Action items with owners and due dates

- Define the trigger for escalating a post-mortem finding to a CAPA: any systemic issue, any data integrity concern, any finding that a documented procedure was not followed or was insufficient.

- Post-mortem records are retained per F-034 / F-048 above.

## Theme 2: Change Management and Maintenance

Findings: F-008, F-009, F-027

### F-008 — Infrastructure maintenance process not formally defined (P3)

Gap: The Master Validation Plan requires a formal infrastructure maintenance process but none is documented. The finding notes that a CCB exists, tickets are raised, assessments are done, and validation is executed – but there is no automated smoke testing to verify that routine maintenance (e.g., AKS node pool updates, Atlas minor version upgrades, Helm chart bumps) has not broken anything.

Infrastructure context:

The biggest surface area for routine maintenance in this platform is: - AKS node pool OS updates and Kubernetes minor version upgrades (Azure manages the major upgrade path; node pool upgrades are triggered manually or automatically via maintenance windows) - MongoDB Atlas minor version upgrades (Atlas can auto-upgrade; ensure this is controlled and not happening silently in prod) - Helm chart version bumps for ArgoCD, Datadog, External Secrets Operator, and other in-cluster components managed by terraform-infra/env/ - Container base image updates for services that track a latest-style tag (these should be pinned per the version-pinning approach documented in the platform architecture)

Recommended steps:

- Define a maintenance classification within the change taxonomy from F-022 / F-023 (Critical findings). Routine maintenance should be its own sub-category with a lighter-weight review path than a functional change, but still requiring pre/post verification steps.

- For automated smoke testing after maintenance events: define a minimal suite of post-deployment checks that verify the platform is functioning correctly. This aligns with the ArgoCD self-heal / health check framework already in place. At minimum:

  - All ArgoCD applications report Healthy and Synced

  - A defined set of Kubernetes readiness probes pass in all active sub-environments

  - MongoDB connectivity confirmed from at least one pod per sub-environment

  - NGINX routing: a synthetic request to a known endpoint per client returns the expected response code

- Document Atlas auto-upgrade settings in each environment’s Terraform workspace. Confirm that auto-upgrade is disabled for prod Atlas clusters (or that notifications are configured so upgrades go through the maintenance change process before applying).

- For AKS maintenance windows: configure Azure Planned Maintenance for each prod/staging cluster to restrict node updates to defined windows (e.g., weekend nights), and document this as part of the maintenance process.

### F-009 — Periodic system review process not defined (P3)

Gap: No defined process for periodic review of validated system state, user access, and audit trails. The finding notes the intent to automate as much of this as possible.

Infrastructure context:

Several periodic review activities are already partially automated or have existing tooling that could support them: - ArgoCD provides continuous drift detection against the desired git state – this is an automated audit trail for application configuration. - Atlas audit logging captures data access events per cluster. - Terraform state drift detection (terraform plan with no changes expected) can serve as a configuration audit for infrastructure. - Datadog and Azure Monitor already capture logs and metrics; the gap is a defined review process on top of them. - Access reviews are partially addressed by WI-IT-004 (monthly service account reviews) – see F-016 in the High findings response.

Recommended steps:

- Define the periodic review scope and cadence:

| Review type | Cadence | Tool / source of truth | Evidence artefact |
| --- | --- | --- | --- |
| Access review (all systems) | Quarterly for GxP-critical; annual otherwise | RBAC matrix (see F-002 in Critical findings) | Signed review record |
| Audit trail integrity (Atlas) | Monthly automated check | Atlas audit log export | Automated report + exception log |
| Configuration drift (infrastructure) | Weekly automated | terraform plan (zero-diff expected); ArgoCD sync status | CI job pass/fail log |
| Validated sub-environment state | Each deployment to validate or above | ArgoCD sync + post-deployment checklist | Deployment record |
| Security health check | Semi-annual | Defined in F-018 (High findings) | Health check record |

- For the Atlas audit trail review: define what the automated check is looking for (e.g., unexpected admin operations, connections from IPs outside the Private Link range, schema drops). Define the exception-handling path when unexpected events are detected.

- Define the escalation path when drift is detected (e.g., ArgoCD reports an application is OutOfSync outside a planned change window): who investigates, what the maximum investigation time is before escalating, and whether an unexpected drift event triggers a CAPA.

### F-027 — No post-deployment monitoring requirement in SOP-IT-002 (P3)

Gap: SOP-IT-002 does not require post-deployment monitoring or verification before a change is considered closed.

Infrastructure context:

The GitOps pipeline already provides a natural post-deployment monitoring window: after an ArgoCD sync, the application health status is continuously reported. PagerDuty on-call alerting means that a post-deployment failure will surface quickly if it triggers a defined alert condition. The gap is that this is not formally documented as a required step before change closure.

Recommended steps:

- Add a post-deployment monitoring step to SOP-IT-002. For GxP-critical changes, define a minimum monitoring window (e.g., 24 hours for prod deployments, 4 hours for staging) during which the change owner is responsible for monitoring for anomalies.

- Define the success criteria for change closure:

  - ArgoCD reports all affected applications Healthy and Synced

  - No new PagerDuty alerts attributable to the change during the monitoring window

  - MongoDB Atlas metrics (connection counts, query latency, replication lag) are within normal baselines in the affected sub-environments

  - No unexpected patterns in Datadog APM traces for affected services

- Define what constitutes a monitoring failure and triggers a rollback (per the rollback procedure from F-024 in the Critical findings response).

- The monitoring window and results should be recorded in the change ticket as evidence of post-deployment verification.

## Theme 3: Identity and Access Management

Findings: F-017, F-019

### F-017 — No out-of-band account recovery path for locked-out users (P3)

Gap: SOP-IT-001 says locked-out users contact IT but does not define how they do so when they cannot access corporate systems or email (e.g., a new joiner whose accounts are not yet provisioned, or a user locked out of Entra entirely).

Recommended steps:

- Define an out-of-band contact mechanism. The finding notes that new team members use personal email until systems are set up – formalise this. Options:

  - A dedicated security or IT support alias hosted outside corporate Entra (e.g., a personal Microsoft account or a secondary email provider) that does not require Entra authentication to reach.

  - A direct phone number or Teams personal account for the on-call DevOps contact.

- Document the identity verification steps required before an account is unlocked or reset. For Entra-managed accounts, the minimum should be: video call verification (face + government-issued ID for high-trust accounts), or manager attestation in writing.

- Document who is authorised to perform account unlocks and resets, and require that every unlock event is logged with: requester identity, verification method used, who performed the action, and timestamp. This log is a security audit record and should be retained per quality management requirements.

- Publish the out-of-band contact information in the employee onboarding pack and in SOP-IT-001.

### F-019 — User-managed endpoint security; no centrally enforced controls (P3)

Gap: SOP-IT-001 places responsibility for endpoint security on individual remote users. This is flagged as a client objection risk.

Note: This finding is directly related to F-015 (Critical, P1) which addresses contractor device management via Entra Conditional Access. F-019 extends the same concern to all remote users (employees and contractors). The Conditional Access policy recommended for F-015 is the same mechanism that addresses F-019 – the two remediations should be implemented together.

Recommended steps:

- Once the Conditional Access / MDM enforcement policy is in place for F-015, update SOP-IT-001 to reflect the centrally enforced control: “Endpoint security controls are enforced via Azure Entra Conditional Access. All users must access corporate systems from MDM-enrolled and compliant devices. Compliance is verified at authentication time, not by user self-attestation.”

- Define the minimum endpoint security baseline enforced by Intune MDM policy: disk encryption required (FileVault on macOS, BitLocker on Windows), OS patch level within N days of release, screen lock on idle, approved EDR agent installed (if applicable).

- Define the exception path for users who cannot meet the MDM compliance requirement (e.g., a temporary device during hardware replacement). Exception must be approved by DevOps Lead, time-limited, documented, and access scoped to the minimum required during the exception window.

- Update client-facing documentation to reference the Conditional Access enforcement, replacing the current self-managed language that raises audit objections.

## Summary: Suggested Remediation Priority

All findings are P3 (60-120 days). Sequencing by dependency and effort:

| Priority | Action | Finding(s) |
| --- | --- | --- |
| 1 | Revise WI-IT-002 in a single pass to add invocation criteria, RACI reference, communication reference, evidence storage, resume checklist, and post-mortem requirement | F-036, F-046, F-048, F-049, F-051, F-052, F-053, F-054 |
| 2 | Update SOP-IT-001 backup section: document Atlas backup model, define restore test automation, replace “Software Architect” role | F-020 |
| 3 | Define DR record retention requirements and storage location in SOP-IT-003 | F-034 |
| 4 | Define out-of-band account recovery path and identity verification procedure | F-017 |
| 5 | Update SOP-IT-001 endpoint security language once Conditional Access (F-015) is in place | F-019 |
| 6 | Add post-deployment monitoring window and closure criteria to SOP-IT-002 | F-027 |
| 7 | Define infrastructure maintenance classification and post-maintenance smoke test suite | F-008 |
| 8 | Define periodic system review process with cadence, tooling, and evidence requirements | F-009 |

Note on sequencing: Items 1-3 are a natural continuation of the BCP/DR package from the High findings (F-028, F-029, F-030, F-033, F-035). They should be executed in the same workstream rather than as a separate effort. Items 4-5 extend the IAM hardening work from the Critical findings (F-014, F-015). Items 6-8 extend the change management work from the Critical findings (F-022, F-023, F-024).